TECHNICAL ASSESSMENT  /  IMPROVEMENT PLAN

# DeepDive
Retrieval Accuracy &
Precision Roadmap

Repository-specific findings, production retrieval patterns, and a measurable engineering plan

PRIMARY RECOMMENDATION Keep Docling, Qdrant, hybrid search, and LangGraph. Improve paper-aware routing, sparse search quality, evidence selection, and evaluation design before adding more agents or replacing the vector database.

Repository

github.com/shivamteotia/DeepDive

Assessment basis

Repository source and the evaluation results recorded in README.md and evals/baselines/RESULTS.md as of 20 October 2026.

Prepared 22 October 2026  |  Engineering / product discussion

# 1. Executive summary

DeepDive already implements several core elements of an evidence-grounded research assistant: Docling parsing, structured chunking, contextual indexing, dense+sparse retrieval with reciprocal rank fusion (RRF), project-scoped Qdrant queries, and claim-level verification. The highest-value next changes are in retrieval precision and evaluation—not a wholesale architecture rewrite.

CRITICAL INTERPRETATION The reported retrieval “recall@6” is operationally a hit-rate measure: each query passes if at least one expected snippet is found in the top six. It does not establish recall over all relevant passages. The 20-query benchmark covers two papers and the gold file is explicitly marked draft.

## 1.1 Reported baseline

| Reported metric | Value | Interpretation / limitation |
| --- | --- | --- |
| Retrieval hit rate @6 | 1.00 | 20 questions on two papers; one expected passage is sufficient |
| Mean reciprocal rank | 0.86 | Ranking metric from the same retrieval benchmark |
| End-to-end contextual precision | 1.00 | Latest candidate DeepEval score; not direct raw retrieval Precision@k |
| End-to-end contextual relevancy | 0.56 | Weakest contextual metric; judge-based and potentially variable |
| E2E correctness | 0.992 | Latest 26-case candidate; LLM-judge score, not a guarantee |
| End-to-end p95 latency | 18.4 s | Whole run; includes generation and guardrails |

## 1.2 Priority actions

P0 — Build an expert-validated passage-relevance benchmark and score raw top-k retrieval independently of answer generation.

P1 — Resolve study titles, aliases, DOI, cohort, and expected section before retrieval; hard-filter when the study is unambiguous.

P1 — Benchmark Qdrant native BM25 plus scientific-term normalization against the custom BM25-like sparse vector.

P2 — Reassess reranking using better candidate pools, content-length handling, and domain-specific checks; keep it optional.

P2 — Add query-adaptive evidence budgets, per-paper diversity, and structure-aware treatment of tables and figures.

## 1.3 Non-goals

Do not add GraphRAG, more autonomous agents, an entirely new parser, or embedding fine-tuning by default. First identify a persistent failure mode and verify the new technique solves it on held-out evidence.

# 2. Current architecture and code findings

## 2.1 What already works

| Component | Current implementation | Recommendation |
| --- | --- | --- |
| PDF processing | Docling + HybridChunker; page and heading metadata | Keep; improve table fidelity |
| Chunk enhancement | Document classifier, v3 section outline, LLM context for search | Keep; audit mislabeled sections |
| Indexing | OpenAI dense vectors + custom sparse BM25-like vectors in Qdrant | Benchmark native BM25 |
| Retrieval | Project filter, dense/sparse RRF, optional reranker | Add study resolver + smarter ranking |
| Orchestration | Planner → Researcher → Synthesizer → Verifier | Add targeted evidence-selection stage |
| Quality control | Retrieval test and 26-case E2E eval; baseline comparison | Expand and label retrieval goldens |

## 2.2 Concrete observations

### Study attribution failures

The recorded LlamaParse experiment includes a case in which limitations from the SCAP paper were used to answer a Criticality Index question. The verifier checked support for the extracted sentence but could not correct incorrect study selection by itself.

### Scope of retrieval filters

ask.search() filters by project_id and optionally document_sha256. The planner produces natural-language subquestions but no structured, required paper/section constraints.

### Sparse search limitations

ingest.sparse_vector() uses a regex tokenizer, CRC32 token IDs and BM25-style saturation with b=0. The recorded “funded” versus “funding” mismatch illustrates vocabulary normalization weakness.

### Reranker limitations

The configured local cross-encoder truncates query-passage pairs at 512 tokens; earlier tested rerankers underperformed the no-rerank baseline and were correctly disabled.

### Context accumulation

research.run() adds unique chunks from up to four subquestions. It lacks a separate stage enforcing per-paper evidence coverage, redundancy control, or a final context-token budget.

### Evaluation design

evaluate.py scores a hit when a retrieved chunk contains a specified phrase from a source file; this can be sensitive to parser formatting and does not calculate raw Precision@k.

# 3. Recommended retrieval architecture

Preserve existing tools and extend retrieval with structured planning, paper-aware filtering, better candidate generation, and evidence selection. The sequence below is a target design, not a claim that all stages currently exist.

| 01 | Query interpretation | Classify: study-specific / comparison / numeric-table / broad synthesis / unanswerable; extract entities and filters. |
| --- | --- | --- |
| 02 | Paper resolver | Match titles, DOI, authors, acronym, aliases, cohorts. Use required document filter only if confidence is sufficiently high. |
| 03 | Candidate retrieval | Apply project security filter; get dense and sparse matches, tune branch depth and RRF. |
| 04 | Relevance reranking | Optional cross-encoder or late-interaction reranker on candidates; verify study, outcome, section, population. |
| 05 | Evidence selection | Deduplicate, diversify across required papers, enforce a token budget; include complete table context. |
| 06 | Grounded generation | Use the current Synthesizer → Verifier; expose page-level citations and explicit evidence gaps. |

## 3.1 Routing policy

| Question type | Routing | Why |
| --- | --- | --- |
| Named study | Match study → hard document filter | Prevents accurate findings from wrong papers |
| Cross-paper comparison | Resolve source set → retrieve evidence per paper | Improves coverage across studies |
| Broad literature synthesis | Paper-level retrieval → chunk-level search | Scales beyond a few documents |
| Numeric/table question | Prefer table-aware passages and exact numeric matching | Protects outcome/cohort interpretation |
| Ambiguous entity | Search broadly, then validate identity before synthesis | Avoids incorrect restrictive filters |

## 3.2 Structured query object (illustrative)

intent: "study_specific"

study_alias: "Criticality Index"

document_ids: [resolved_study_id]

sections_soft: ["Discussion", "Limitations"]

metric_or_outcome: "reported limitations"

retrieval_mode: "hybrid"

# 4. Retrieval changes: specifications and experiments

## 4.1 P1 — Study-aware, section-aware search

Create a project-level document registry with stable ID, title, DOI, alternative title, known acronym, year, and indexed section labels. Identify references to a named study before embedding the query. Match against registry text and verify uncertain matches rather than letting the LLM choose unchecked.

Make source-document restrictions hard only for confidently resolved studies. Treat section tags as soft boosts initially; existing section classification is sometimes inaccurate.

For comparisons, retrieve at least one relevant evidence candidate from each required paper, then rerank globally.

Log resolved study identifiers and any ambiguity in every retrieval trace.

Files: research.py (planner and routing), ask.py (filtering), db.py or new study registry model, ingest.py (registry metadata).

## 4.2 P1 — Improve lexical retrieval

Compare the current custom sparse vector with native BM25 in Qdrant. Test stemming/stopwords and scientific-token normalization while retaining exact biomedical identifiers such as PaO2/FiO2, IL-6, APACHE II, DOI and medication names.

| Experiment | Dense | Sparse | Control |
| --- | --- | --- | --- |
| A: current baseline | Current embedding | Custom BM25-like index | RRF unchanged |
| B: native sparse | Current embedding | Native Qdrant BM25 | Same golds and candidate depth |
| C: vocabulary aware | Current embedding | Native BM25 + terminology aliases | Same golds and no new parser |

## 4.3 P2 — Reranker bake-off

Re-test no reranker versus candidate cross-encoders versus ColBERT-style late interaction. Prior results were not favorable: hybrid without reranking recorded hit@6 = 0.95 / MRR = 0.85; MS MARCO MiniLM = 0.95 / 0.81; BGE base = 0.90 / 0.77. These comparisons predate the current v3 baseline.

Vary candidate pool sizes (20, 40, 60) and record the candidate recall ceiling before reranking.

Address local 512-token truncation: split long passages for reranking or test supported longer-context models.

Score wrong-study, wrong-cohort, wrong-outcome, and wrong-time-horizon confusions separately.

Enable reranking only if held-out ranking gains outweigh latency and cost; retain a rollback flag.

## 4.4 P2 — Better evidence selection

After ranking, select a small evidence set that balances relevance, source diversity, context completeness and citations. Use maximal marginal relevance (MMR) or deduplication as an experiment, not an untested default. Comparison questions need document coverage; single-study questions need the best within-study passages.

# 5. Scientific document-specific improvements

## 5.1 Tables and figure captions

Store machine-readable tables alongside a searchable textual representation. Preserve header, row, column, caption, page and optional bounding-box references. A numeric claim must retain the model, population, unit, cohort, metric, and time horizon from which its value came.

EXAMPLE: DEFENSIBLE NUMERICAL ANSWER If one paper reports validation AUROC for multiple models, the evidence object should identify the exact row/column and carry the table caption. Do not treat a free-floating “0.903” as enough proof of which cohort or model it belongs to.

## 5.2 Parent–child / hierarchical retrieval

Add a paper-level retrieval index that stores title, abstract, key terms, study descriptors and stable paper IDs. First select candidate papers for broad requests, then search the existing chunk index within them. Keep project access controls at every layer. This matters more as the index grows to hundreds or thousands of papers.

## 5.3 Contextual indexing quality controls

Your LLM-generated search context improves ranking and is intentionally excluded from factual citations. Continue this separation. Test whether the contextualization prompt and 8,000-token document excerpt provide enough signal for late sections, supplemental tables and long documents; spot-check for unsupported contextual labels.

## 5.4 Generation / verification boundary

The current claim-level verifier is valuable, but cannot repair every retrieval error. It can find that a claim is supported by a passage while the passage answers a different study question. Add query-to-source alignment checks before generation and claim-to-question-subject checks in verification.

# 6. Evaluation methodology redesign

Create approximately 150–200 expert-reviewed queries across 20+ heterogeneous papers as an initial engineering benchmark. This is a proposed sample size, not a statistically guaranteed production requirement. Keep the original 20-question suite as a regression check, but do not optimize solely against it.

## 6.1 Gold-set composition

| Bucket | Example question | What to label |
| --- | --- | --- |
| Exact fact | “What was the external-validation C-index?” | Correct evidence passage and cohort |
| Named paper | “What limitations did study X report?” | Required study ID and passage |
| Multi-paper | “Compare mortality models across these studies.” | Multiple required evidence sources |
| Table / numeric | “Which model had the highest AUROC?” | Table row, column, exact value |
| Hard negatives | “What was the 90-day mortality?” when absent | No relevant evidence / abstention |
| Isolation / aliases | Known study name vs similar or foreign study | Wrong-paper and project leakage labels |

# 6.2 Metrics and scoring

| Metric | Definition | What it tells us |
| --- | --- | --- |
| Hit Rate@5 | Fraction of queries with ≥1 relevant passage in top 5 | Can we find any useful evidence? |
| Precision@5 | Relevant passages in top 5 / 5, averaged over queries | How much noisy context is sent downstream? |
| Recall@10 | Labeled relevant passages found in top 10 / all labeled relevant passages | How much relevant material is recovered? |
| MRR | Average reciprocal rank of first relevant result | How high the first evidence hit ranks |
| nDCG@10 | Ranking-quality metric using graded relevance judgments | Are the best passages near the top? |
| Wrong-study rate | Fraction of queries receiving incorrectly attributed study evidence | Scientific attribution safety |
| Source coverage | Fraction of required papers represented in selected evidence | Cross-paper completeness |
| p95 retrieval latency | 95th percentile retrieval-stage elapsed time | Operational usability |

## 6.3 Measurement principles

Score the complete raw retrieval result list separately from the subset finally cited in answers. Track both.

Label relevant passage meaning and provenance, not only exact substring presence. Blind-review disputed examples.

Freeze gold version, parser/index version, embedding model, reranker, prompt versions and data split per benchmark.

Evaluate single-paper versus multi-paper, negative questions, tables, and near-confusable model/outcome names independently.

Use deterministic source and numeric checks alongside LLM judge metrics; do not call judge scores ground truth.

Repeat stochastic answer evaluations to estimate variability; retain confidence intervals where meaningful.

## 6.4 Provisional release gates

The following are initial engineering targets to refine after collecting the expanded baseline; they are not current DeepDive performance claims.

| Gate | Proposed initial target |
| --- | --- |
| Hit Rate@5 | ≥0.95 on held-out answerable questions |
| Precision@5 | ≥0.80 with no material loss of relevant-evidence coverage |
| Wrong-study attribution | 0 critical failures in the release regression set |
| Project isolation | 0 cross-project passages in retrieval tests |
| Latency | No >25% regression in p95 retrieval latency without explicit acceptance |

# 7. Implementation roadmap

| Phase | Deliverables | Exit check |
| --- | --- | --- |
| Week 1: measurement | Relabel goldens; instrument raw contexts; add Precision@k, nDCG, source errors | Repeatable A/B comparison on fixed dataset |
| Week 2: routing | Document registry; entity resolver; study-scoped search; comparison coverage | Wrong-study regression cases pass |
| Week 3: lexical | Native BM25 experiment; scientific aliases; tokenizer comparison | Improved ranking/precision without recall loss |
| Week 4: reranking | Cross-encoder and ColBERT experiment; candidate depth/length settings | Clear net benefit on held-out data |
| Week 5: evidence | Token budgeting; MMR/diversity; table evidence representation | Better source coverage and citation support |
| Week 6: hardening | Latency, cost, robustness, isolation, rollback and monitoring | Release gates and documented decision |

## 7.1 Proposed code workstream

| File / module | Implementation focus |
| --- | --- |
| evaluate.py | True passage judgments, Precision@k, Recall@k, nDCG, per-category reporting |
| evals/run.py | Capture and score pre-answer raw retrieval and selected evidence separately |
| research.py | Structured query plan, study-resolution routing, evidence-selection stage |
| ask.py | Filters, reranking interfaces, candidate diagnostics, optional diversity |
| ingest.py | Native BM25 migration benchmark, vocabulary normalization, paper-level index |
| chunking.py | Table-oriented representations, source and structure completeness |
| db.py / registry module | Stable study IDs, title/DOI/alias fields, index versions |

## 7.2 Experiment log template

For each candidate: record change ID, fixed dataset version, index collection, source corpus, candidate depth, reranker settings, Precision@5, Hit@5, Recall@10, nDCG@10, wrong-study count, p50/p95 retrieval latency, estimated request cost, and regression verdict.

# 8. Decision memo

RECOMMENDED SEQUENCE First fix measurement and named-study routing. Next upgrade lexical retrieval. Only then benchmark rerankers and hierarchical retrieval. Keep the system simple until a statistically and operationally credible evaluation demonstrates measurable gains.

# 9. Source references and audit trace

Repository findings below are based on file contents and documented results reviewed for this assessment. External references describe documented techniques, not confirmed details of every company’s private implementation.

DeepDive repository

DeepDive README — current state and reported metrics

DeepDive evaluation results

DeepDive query search and reranking

DeepDive retrieval evaluator

DeepDive retrieval gold dataset

DeepDive indexing and custom sparse retrieval

DeepDive research workflow

Anthropic — Introducing contextual retrieval

Microsoft Learn — Azure AI Search hybrid search

Qdrant — Hybrid Queries

Qdrant — BM25 support

## Method and limitations

This is a repository and recorded-results review, not an independent live benchmark. The production Qdrant collection and candidate models were not tested. Proposed quality/latency targets remain hypotheses until evaluated.